📍 ✅ PART 1 — EXACT ROADMAP (Swirl → Primers → Capstone)

🎯 Overall rule

- Max total time: 40 hours

- Hard stop if you fail Week 1

🧪 ✅ STEP 1 — SWIRL (2 days, MAX 8 hours)

✔ Install

install.packages("swirl")

library(swirl)

swirl()

✅ Do ONLY this course:

👉 R Programming

✅ Lessons to COMPLETE (in order)

- Basic Building Blocks

- Workspace and Files

- Sequences of Numbers

- Vectors

- Missing Values

- Subsetting Vectors

- Matrices and Data Frames

- Lists

- Functions

⛔ SKIP

- Control flow

- Simulation

- Dates

- Debugging

🎯 Milestone (END SWIRL)

You PASS if you can write:

R

x <- c(1,2,3)

mean(x)

df <- data.frame(a=1:3, b=4:6)

df$a

Show more lines

🧪 ✅ STEP 2 — RStudio Primers (2–3 days, 5–6 hours)

👉 Go here:
https://rstudio.cloud/learn/primers

✅ Do ONLY these:

- The Basics

- Work with Data

- Transform Data ⭐ (MOST IMPORTANT)

- Tidy Your Data

⛔ Optional (only if fast)

- Visualize Data

🎯 Milestone (END PRIMERS)

You PASS if you can write:

R

library(dplyr)

df %>%

group_by(a) %>%

summarize(n = n())

Show more lines

🚀 ✅ STEP 3 — CAPSTONE EXECUTION (3 weeks max)

📅 WEEK 1 — N-GRAM CORE (CRITICAL)

✅ Tasks

- Load dataset

- Clean text:

  - lowercase

  - remove punctuation

- Tokenize words

- Build:

  - Unigrams

  - Bigrams

  - Trigrams

✅ Example core idea

R

library(stringr)

text <- "I love data science"

words <- str_split(text, " ")[[1]]

Show more lines

🎯 Milestone (END WEEK 1)

You must have:

✔ Frequency tables
✔ Basic n-grams

👉 AND:

"I love" → "data"

If NOT → STOP

📅 WEEK 2 — PREDICTION MODEL

✅ Tasks

- Build function:

R

predict_next <- function(input) {

# find best match

}

Show more lines

- Use:

  - bigram/trigram lookup

- Return most frequent next word

🎯 Milestone

✔ Function works

Example:

predict("data science") → "is"

If NOT → STOP

📅 WEEK 3 — FINAL DELIVERY

✅ Tasks

1. Build simple Shiny App

- Input box

- Output prediction

2. Write report

- Data cleaning

- Model explanation

- Limitations

🎯 Final Milestone

✔ App runs
✔ Report written
✔ Submitted

⚠️ STOP RULES (VERY IMPORTANT)

| Stage | Stop if |
| --- | --- |
| After Swirl | still confused |
| After Week 1 | no n-gram |
| After Week 2 | no prediction |

📧 ✅ PART 2 — EMAIL PROGRESS TEMPLATE (COPY & PASTE)

Use this to track yourself or send updates

📌 Subject:

Capstone Progress Update – Week X

📄 Email Body:

Plain Text

Hi,

This is my progress update for the JHU Data Science Capstone.

-----------------------------------

✅ CURRENT STATUS

-----------------------------------

- Stage: [Swirl / Primers / Week 1 / Week 2 / Week 3]

- Total hours spent: [X hours]

-----------------------------------

✅ COMPLETED

-----------------------------------

- Swirl lessons completed:

[list]

- RStudio primers completed:

[list]

- Capstone progress:

[e.g., text cleaning, n-gram generation]

-----------------------------------

⚙️ CURRENT CAPABILITIES

-----------------------------------

I can now:

- [ ] Manipulate data using dplyr

- [ ] Clean text data

- [ ] Generate n-grams

- [ ] Predict next word (if applicable)

-----------------------------------

⚠️ ISSUES / BLOCKERS

-----------------------------------

- [Describe where you are struggling]

-----------------------------------

🎯 NEXT STEPS

-----------------------------------

- [Next concrete task]

Example:

- Build trigram model

- Implement prediction function

- Start Shiny app

-----------------------------------

🚦 DECISION STATUS

-----------------------------------

- Continue: [YES / NO]

Reason:

[Short explanation]

-----------------------------------

Thanks,

[Your Name]

Show more lines

✅ ✅ FINAL SUMMARY (your execution plan)

Week 0

- Swirl (8h max)

- Primers (6h max)

Week 1

- N-grams ✅ → MUST PASS

Week 2

- Prediction ✅ → MUST PASS

Week 3

- App + Report ✅

🔥 Final advice (very honest)

- Don’t aim to “understand everything”

- Aim to finish working solution fast

- Use shortcuts (ChatGPT, examples, templates)